## Slide 1: ShakeAlert Earthquake Early Warning Progress and Status
Doug Given USGS
Earthquake Early Warning Coordinator
Primary Collaborators
USGS Given, D., Cochran, E., Oppenheimer, D.
State of California (Cal OES, CGS) Johnson, M., Parrish, J.
Caltech Heaton, T., Hauksson, E.
UC Berkeley Allen, R., Hellweg, P., Neuhauser, D.
U. of Washington Vidale, J., Bodin, P.
Swiss Seismological Service, ETH Clinton, J., Behr, Y.
Moore Foundation Chandler, V., Koch, N.
CISN Steering Cmte. Meeting
Oct. 10, 2014

## Slide 2: UserDisplay – ShakeOut M7.8 Real-time Finite Fault Solution

## Slide 3: UserDisplay – ShakeOut M7.8 Real-time Finite Fault Solution

## Slide 4: UserDisplay – ShakeOut M7.8 Real-time Finite Fault Solution

## Slide 5: UserDisplay – ShakeOut M7.8 Real-time Finite Fault Solution

## Slide 6
Issue public warnings for large earthquakes and…
…send warning parameters to government and private sector users…
…as soon as ShakeAlert meets quality and reliability standards on a region by region basis
ShakeAlert Plan
Partners plan to complete & operate a the ShakeAlert EEW system to…
Authors
USGS - Given, D., Cochran, E.
CIT - Heaton, T., Hauksson, E.
UCB - Allen, R., Hellweg, P.
UW - Vidale, J., Bodin, P.
Open-File Report 2014-1097
Notes: Region by region roll out…

## Slide 7: CEEWS: Cal OES – Planning Process CA Code 8587.8: State Implementation Plan by 1/1/2016
“On the road toward a comprehensive earthquake early warning system, we will face some challenges. Fortunately the California Integrated Seismic Network provides us with the foundation for the system we envision.”
- Mark Ghilarducci, Director, Cal OES
Notes: Signed Sept. 2013.

## Slide 8: ShakeAlert System Architecture
ShakeAlert in California is built on CISN
Leverages…
  Stations
  Telecommunications
  Hardened centers
  Software (EW, AQMS)
  Expertise
  Management structures
A new CISN product

## Slide 9: ShakeAlert: Major System Components
Sensor Networks
Processing
Alert Creation
User Actions
Field telemetry
Alert Delivery

## Slide 10: CEEWS/ShakeAlert Public - Private Partnership Model
Red = public Blue = private
CEEWS/ShakeAlert Processing
CISN Sensors
(seismic + GPS)
Value-added & Redistribution Services
Direct Users
RT Data
Public Alert Systems
(e.g. IPAWS)
Alert Streams
Partner
Networks
(seismic + GPS)
Core System
Alert streams
Alerts – simple, MMI threshold exceeded
Data feeds – per second, what earth is doing
Waveforms
Parameters
Detections
Notes: “RT Data” includes waveforms, derived parameters, detections, amps, etc.
“Alert Streams” include any alert product from ShakeAlert from event description streams to simple one-time alerts.
The “Core System” is the system operated directly by CISN.
Direct users are users that receive and use an alert stream without going through a middleman.

## Slide 11: Investments in ShakeAlert (Through FY14)
Moore Foundation R&D (2012-2014)
Caltech $1,996,888
UC Berkeley $2,040,889
Univ. of Washington $1,848,351
USGS $ 594,406
TOTAL $6,480,534
USGS Earthquake Program (2002-2015)
External coops R & D for EEW
  Phase I & II (2002-2012) $2,093,851
  Phase III (2012-2015) $1,575,000
ARRA California (2009-2011) $4,426,110
  - Network equipment upgrades
MultiHazards Project (2008-2014) $2,342,150
TOTAL $10,437,111
Future Federal Funding?
Base USGS budget includes $850,000 for EEW
Both House and Senate markups for FY15 include $5 million for EEW
City of Los Angeles – UASI funding
To Caltech FY 14 (SCSN) $5,600,000 - 125 new & upgraded SCSN stations - 41 RT-GPS stations - System infrastructure upgrades
Total = $ 22.5 million

## Slide 12: ShakeAlert: Estimated Cost
In addition to current USGS & Cal OES support | California | Pacific Northwest | West Coast Total
Construction | $23.1M | $15.2M | $38.3M
Annual M&O | $11.4M | $4.7M | $16.1M
New and upgraded seismic & GPS stations
New and upgraded field telemetry
System testing, certification and performance monitoring
Personnel for maintenance and operation (hardware & software)
Continued R & D
User support and training
Field telemetry
Sensor Networks
Processing
Alert Creation
User Actions
Alert Delivery
+
+
=
=
Notes: What’s underfunded? IT security, education and training, user implementation

## Slide 13: Progress Toward Public EEW
Shake
Alert
CISN
California Integrated Seismic Network
ShakeAlert Progress
  2006-2009 – R & D phase
  Jan. 2012 – Demonstration System Live
  2015 – Production Prototype
  2015* – Limited Rollout
  TDB* – Full Operation
*Rollout schedule depends on funding levels
ShakeAlert
Stations
(9/2014)
~400 stations

## Slide 14: Current ShakeAlert Beta Users
Amgen*
Bay Area Rapid Transit (BART)
Boyd Gaming , Las Vegas, NV*
Cal OES, Warning Center
Caltrans (8 traffic mgmt. centers)
Caltech Safety/Security
Disneyland*
Google.org (crisis response)*
Los Angeles City, EMD, Police, Fire
Los Angeles Co. OEM, Sheriff, Fire
Los Angeles Metro (MTA)
Los Angeles Unified School District
Long Beach EOC, Fire, PD, Waste, Trans.
Long Beach Airport
Metrolink (dispatch)
Metropolitan Water District
Ontario City EOC
Port of Long Beach
Riverside County OEM/Fire
San Bernardino OEC/Fire
San Francisco DEM
San Francisco Fire Dept.
Southern California Edison*
UC Berkeley OEP
Universal Studios / NBC*
US Digital Designs, Inc.*
CRADA’s with:
  Global Security Systems*
  Early Warning Labs*
* Private company

## Slide 15
Upgraded stations would be faster
4 stations required for alert
Size of “zone of no warning” depends on # stations required to alert
Performance Speed and Accuracy
South Napa quake:
M 6.0, Aug. 24th, 2014. 3:20am PDT
ShakeAlert Timeline
10:20:44.4 Origin time
10:20:49.5 (+5.1s) 1st Alert
Shake
Alert
La Habra quake:
M 5.1, March 28, 2014. 9:09 pm PDT
ShakeAlert Timeline
09:09:42.3 Origin time
09:09:43.3 (+1.0s) 1st P-wave 09:09:46.3 (+4.0s) 1st Alert
Similar performance for:
M4.4 Encino Event of March 17, 2014
M4.2 Westwood Event of June 2, 2014

## Slide 16: Demo  Production Prototype
Network upgrades, adding station
  Upgrade of 125 SCSN stations completed (UASI funding)
  Telemeter more CE and NP stations
  Port EEW algorithms to CellWorm boxes (NP stations)
Production processing
  Standard operating environment defined (Linux)
  Six computers installed (NC, BK, CI)
System Testing & Certification
  Testing process being defined, computers being installed
  Standards being developed and test data gathered
Alerts
  Developing code module to send CAP to IPAWS, FIA, etc.
  Development by private partners (CRADAs)
Shake
Alert

## Slide 17: Test Implementation Projects
San Francisco City
Putting UserDisplay in 47 fire stations
Possible private partner involvement
Los Angeles City
Will propose automatic actions at 114 stations
Test in schools (LAUSD)
Possible private partner involvement
Private company demo’ed at LA Co. FD
Applications tolerant of false alerts

## Slide 18: CRADA - GSSNet satellite delivery
KLVE – Univison
Broadcast area
Alerts
Notes: CRADA

## Slide 19
CalOES Dir. Mark Ghilarducci
SF Mayor Ed Lee
USGS Dir. Suzette Kimball
CA State Sen. Alex Padilla
Lt. Gov. Gavin Newsom
CA State Sen. Jerry Hill
BSL Dir. Richard Allen

## Slide 20: Other ShakeAlert Developments
R & D continuing
  Review tool available
  Filter bank, ‘gut check’, system evaluation and tuning
  RT-GPS - data standards being developed, 4 algorithms in development
Continued work on congressional support
  Feinstein – Schiff OpEd, congressional hearings, ‘dear colleague’ letters
  Possible $5M add-on in both House and Senate
Ironing out legal issues
  Intellectual property (IP)
  Private partner agreements
IPAWS Alert Authority completed
CEEWS activity
Shake
Alert

## Slide 22: Annualized Earthquake Losses 66% in California, 77% on West Coast
ShakeAlert only needs to prevent 0.4% of direct losses to be cost effective
FEMA 366, April 2008
Notes: EEW only needs to prevent 0.4% of losses to be cost effective on the West Coast. $16M/yr O&M vs $4.1B/yr loss
Same for Calif. alone. $12M/$3.5B = 0.34%
OR 3 deaths per year (FEMA $6.6M cost of a life)

## Slide 23: Annualized Casualties by State ShakeAlert cost effective if it prevents ~8% of nighttime and ~2% of daytime fatalities
FEMA 366, April 2008
Notes: Only need to prevent OR 3 deaths per year (FEMA $6.6M cost of a life)
This roughly equates to ~8% of nighttime fatalities and ~2% of daytime fatalities in California

## Slide 24: West Coast System Architecture
ShakeAlert is built on ANSS networks (CISN & PNSN)
Leverages…
  Stations
  Telecommunications
  Hardened centers
  Software (EW, AQMS)
  Expertise
  Management structures
A new CISN product
Pacific Northwest
Northern California
Southern California